🎥

Cartoon Short Pipeline

Live Project Status & How-To-Use Guide

Sheet-driven video generation, automated approval, and a real-time dashboard — built and running today.

Prepared 2026-07-15

# ✨ Where Things Stand Right Now

The pipeline is live and running unattended: a Google Sheet is now the control panel for the whole system. Add a row, and within minutes a fully produced 9:16 cartoon short is generated, sent to you for approval by email, and the dashboard updates itself — no terminal required.

| Component | What It Does | Status |
| --- | --- | --- |
| Idea Input | Google Sheets row (Video Title + Aspect Ratio) drives generation | Live |
| Character & Script | Claude invents 1-3 characters + scene-by-scene script fresh each run | Live |
| Video Generation | 1 reference image + 3 chained 10s scenes via Higgsfield, captions burned in | Live |
| Dashboard Sync | Status / Progress / Approval / Upload columns update automatically | Live |
| Approval Flow | Premium email sent → reply "Approve"/"Reject" → synced back to sheet | Live |
| Publishing | Instagram + YouTube posting — still a stub, not live yet | Partial |
| Aspect Ratios | Only 9:16 vertical is actually supported today (16:9 / 1:1 rejected) | Partial |

## The Full Loop, In One Line

Add a Row  →  Auto-Generate Video  →  Dashboard Updates Live  →  Email for Approval  →  Reply "Approve"/"Reject"  →  Sheet Reflects It

## Recently Hardened

A full review pass just fixed several real issues before they could cause silent failures:

- An Aspect Ratio bug where Sheets auto-converted "9:16" into a time value, which would have rejected every row — fixed with collision-safe labels.

- A same-day storage clash that could have overwritten one video's files with another's — each row now gets its own folder.

- No recovery if a run crashed mid-generation — added a "Last Updated" column and automatic stale-row detection.

- A possible race condition between overlapping automated runs — polling interval widened and a safety re-check added.

# 🚀 How To Use It

Using the pipeline day-to-day only needs the Google Sheet and your email — no terminal, no scripts.

## Step 1 — Open the Dashboard

- Go to the Control Panel spreadsheet (link at the end of this document).

- You'll see six tracking columns plus a Last Updated column: Video Title, Aspect Ratio, Status, Progress, Approval Status, Upload Status.

## Step 2 — Request a New Video

- In the next empty row, fill in only two cells:

  - Video Title — this becomes the story idea (e.g. “A cat trying to open a jar of pickles”).

  - Aspect Ratio — choose from the dropdown. Select “Vertical (9:16)” — this is the only format actually supported right now.

- Leave every other column blank — the automation fills them in itself.

## Step 3 — Let It Run

- Within about 15 minutes, the automation picks up your row automatically.

- Status changes to “In Progress” and Progress climbs (0% → 100%) as the reference image, three video scenes, and captions are generated.

- This uses real generation credits and takes several minutes — no action needed from you.

## Step 4 — Approve or Reject by Email

- Once Status shows “Completed,” a premium email arrives titled “Approval Needed: {your title} [Row N]” with the video's details and a preview link.

- Reply to that email with exactly one word: Approve or Reject.

- Within the next cycle, Approval Status on the dashboard updates to match your reply automatically.

## Step 5 — Publishing (Coming Soon)

- Upload Status will remain “Pending” for now — real Instagram/YouTube publishing isn't wired up yet, so nothing goes live automatically at this stage.

That's it — the entire workflow end-to-end:

Fill 2 cells  →  Wait  →  Reply to an email.

# 🔗 Quick Links

Dashboard: Cartoon Short Pipeline — Control Panel

Video Archive: Google Drive Folder

## Good To Know

- Approval emails and the automation both use the ai@ms2.co.in inbox — don't archive an approval email before replying, so the automatic reply-check can find it.

- Only “Vertical (9:16)” is functional today; other aspect ratios in the dropdown are placeholders for future support.

- The automation checks the sheet roughly every 15 minutes — changes aren't instantaneous, but no manual trigger is ever needed.

- Publishing to Instagram/YouTube is intentionally not automatic yet — Upload Status will stay “Pending” until that's built.